**Meeting Minutes:**

07/10/2024:

Gantt chart – work back to front

10 minute video – 2 days of work (3rd May – 5th May)

50 page report – 2 weeks of work (Mid April – Beginning of May)

Testing – 2 weeks of work (Beginning of April – Mid May)

End of December is a big milestone given honeymoon

Figure out when UI needs created

21/10/2024:

Ryan to break Gantt chart tasks into smaller time-based tasks

Consider viability of using music from local machine